## Slide 1
Project:
Immo Eliza –
Data Collection
Team: Scrape
Goats
Team members:
Andrea
Danil
Niels
yanina

## Slide 2: What was the task?
Build a dataset that gathers information about at least 10000 properties all over Belgium.
  We started with https://www.immoweb.be.
  Extracted 36 000 urls.
  Extracted all information from pages to sql.
  Filtered out unnecessary information.

## Slide 3: How did you approach it ?
We had a team leader and a source code controller combined into one role. This is Niels.
We didn’t use any tools for task management for this part of the project, but will use them going forward.
The tasks were divided into two parts: getting URLs and information from the page. We tried different approaches to these tasks.
The solutions were tested and we decided which one to keep in the project.

## Slide 4: What are the highlights/cool features about your solution?
Two solutions to scrape the data
  Playwright
  hrequests
Sqlite
Using multithreading

## Slide 5: What went wrong? How did you solve issues?
We have only houses in our data base.
It will be the next step to scrape apartment.
We had a lot of data in our data base, large sql file size.
We cleaned date according requirements of project.
We used other tools to transfer data than Github.

## Slide 6: What does the data look like?

## Slide 7: What would be the next steps if you had more time to work on the project?
Cleaning data
Scrape apartments
Select additional useful info

## Slide 8
Q & A